## Slide 1: Agile Presentation

## Slide 2
Explain Agile Roles
Explain Agile Phases
Describe Waterfall Model
Waterfall or Agile Approach?

## Slide 3: The Power of Communication

## Slide 4: “Agile is not a methodology, it's a mindset. It's about finding the best way to get from point A to point B while adapting to change along the way.” – Unknown

## Slide 5: Agile ROLES
Product Owner: Defines priorities and manages the backlog to align with client needs.
Scrum Master: Facilitates ceremonies, removes obstacles, and ensures adherence to Agile principles.
Development Team: Delivers product increments by collaborating and completing tasks each sprint.
Tester: Ensures the quality of deliverables by identifying bugs and validating functionality.

## Slide 6: Selecting Visual Aids

## Slide 7: Agile phases
Sprint Planning: Teams define the work for the upcoming sprint, ensuring clarity and focus.
How it helped: Set clear goals, aligned priorities, and provided a roadmap for the sprint.
Daily Standups: Quick, daily check-ins to update the team on progress, obstacles, and plans.
How it helped: Fostered real-time communication, keeping everyone aligned and proactive.
Sprint Review: A meeting to demonstrate completed work and gather feedback from stakeholders.
How it helped: Ensured we stayed on track and incorporated client feedback early.
Sprint Retrospective: Reflecting on the sprint to identify improvements for the next cycle.
How it helped: Promoted continuous improvement, making each sprint better than the last.

## Slide 8: Scrum-Agile vs. Waterfall
Flexibility:
Scrum-Agile: Changes are welcomed throughout the project, allowing quick adaptation.
Waterfall: Strict phases with limited flexibility once development begins.
Feedback:
Scrum-Agile: Regular client feedback ensures continuous alignment with needs.
Waterfall: Feedback occurs only after project completion, making changes harder.
Development Process:
Scrum-Agile: Work is done in small, manageable sprints, delivering incremental progress.
Waterfall: Entire project is completed before delivery, leading to delayed problem identification.
Problem Solving:
Scrum-Agile: Problems are addressed immediately during daily standups and retrospectives.
Waterfall: Issues are tackled after the project phase is completed, often causing delays.

## Slide 9
Aspect | Scrum-Agile | Waterfall | 
Flexibility | Welcomes changes throughout the project. | Changes are hard to accommodate once development begins. | 
Feedback | Regular client feedback in every sprint. | Feedback only after project completion. | 
Development Process | Small, incremental sprints with constant delivery. | Entire project completed before delivery. | 
Problem Solving | Continuous issue identification and resolution. | Problems addressed after completing each phase. | 

## Slide 10: rEFERENCES
Schwaber, K., & Sutherland, J. (2020). The Scrum guide: The definitive guide to Scrum: The rules of the game. Scrum.org.
Highsmith, J. (2019). Agile project management: Creating innovative products (3rd ed.). Addison-Wesley Professional.
Pichler, R. (2019). Agile product management with Scrum: Creating innovative products. Addison-Wesley Professional.
Beck, K., Beedle, M., van Bennekum, A., Cockburn, A., Cunningham, W., Fowler, M., & Thomas, D. (2018). Manifesto for agile software development. Agile Alliance. https://agilemanifesto.org/